## Slide 1: SysAdmin - Weekly Operational Review
Period: 10th – 16th Oct’26
21st Oct’26

## Slide 2: Agenda
02
Executive Summary
SLA Metrics
03
SJC – Overall Case Volumetric & Analysis
04
Case Volumetric for Realigned SJC - Buildings
01
Accolades
05

## Slide 3: Executive Summary
Operational Updates:
Overall, 127 cases were handled by the Cognizant Team at the SJC location
Of the 127 total cases, Offshore team managed 50% (64 cases), while the Onsite team handled remaining cases
The offshore team handled 64 total cases: of which majority were related to OS installation & troubleshooting
The onshore team handled 63 total cases: of which majority were related to the SJC01 & 15 power outage & few Network related issues where there is manual intervention needed
SJC01 and SJC15 power outage – Power was restored to the buildings; however, a few hosts and testbeds remained in a hung state or failed to come online. The onsite and offshore teams have collaboratively worked to troubleshoot and resolve these issues
The offshore team coordinated with the triaging team for 54 cases, helping them to reassign to Lab Staff as follows:
  Hands and Feet (37 cases): 27% (10 cases) were reassigned from lab staff to SysAdmin
  Network & Hardware Troubleshooting (17 cases): Assigned to SysAdmin onshore as physical intervention was in need
Average CSAT score feedback received for 11% ( 7 cases ) of the total cases handled by Offshore team and the score is 5/5

## Slide 4: SJC – Overall Case Volumetric & Analysis:
Period | Offshore | Onshore | Total Offshore & Onshore | Triaged Cases
4th Week of Sep | 50 (56%) | 39 (44%) | 89 | 229
5th Week of Sep | 47 (52%) | 43 (48%) | 90 | 281
Previous Week | 41 (51%) | 39 (49%) | 80 | 278
Current Week | 64(50%) | 63 (50%) | 127 | 311
Chart: Offshore vs Onshore % Comparison SJC Overall Cases
| Week 1 | Week 2 | Previous Week | Current Week
Offshore | 0.56 | 0.52 | 0.51 | 0.5
Onshore | 0.44 | 0.48 | 0.49 | 0.5
Chart: SJC - Triaged Cases
| Non-Triaged (Self Assigned) | Triaged
Lab Admin | 290
Offshore SysAdmin | 63 | 1
Onshore SysAdmin | 43 | 20
Chart: SJC Cases - Case Type Segregation
| CIMC Configuration | DNS Related | Cable Troubleshooting | Hardware Related | Host Management | Network Related | PDU Configuration | PDU Troubleshooting
Offshore | 10 | 52 | 2
Onshore | 4 | 1 | 8 | 21 | 9 | 11 | 1 | 8

## Slide 5: SJC – Case Volumetric For Realigned Buildings
Offshore team has independently handled the cases from the realigned buildings
Due to unplanned power outages in SJC01 & 15 we have seen an increase in cases for these buildings
 | 5th Week Of Sep |  | Previous Week |  | Current Week | 
Building | Offshore | Onshore | Offshore | Onshore | Offshore | Onshore
SJC01 & 02 | 2 | 4 | 5 | 9 | 7 | 25
SJC12, SJC13 SJC15 | 6 | 9 | 5 | 3 | 15 | 10
SJC21 | 0 | 0 | 0 | 0 | 1 | 0
SJC22 | 4 | 0 | 1 | 0 | 0 | 0
SJC 23 & 24 | 2 | 6 | 2 | 2 | 3 | 4
SJC16 | 0 | 2 | 1 | 0 | 2 | 2
SJC03 & 04 | 9 | 0 | 10 | 0 | 5 | 0
SJC20 | 7 | 12 | 6 | 8 | 5 | 9
Total | 30 | 33 | 30 | 22 | 38 | 50
Percentage | 48% | 52% | 58% | 42% | 43% | 57%
Chart: MTTR Overall - SJC SysAdmins Realigned Buildings
| 4th Week of Sep | 5th Week of Sep | Previous Week | Current Week
Closed Within 1 Day | 0.7 | 0.72 | 0.92 | 0.79
Closed Within 1 Week | 0.98 | 1 | 1 | 1
Chart: SJC Buildings Cases - Offshore vs Onshore %
| 4th Week of Sep | PreviousWeek | Current Week
Offshore | 0.48 | 0.58 | 0.43
Onshore | 0.52 | 0.42 | 0.57

## Slide 6: SLA Metrics SJC Location
MTTA
<1 Day MTTR
<=7 Day MTTR
CSAT
22 mins
<4 Hrs.
Target
70%
Target
100%
5
4.9
Target
Average first response
Average time taken to resolve (closed within 1 workday)
Average time taken to resolve (closed within 1 work week)
Measure the CSAT for a specific case
on a 1-5 scale
90%
Target
9 mins
63%
100%
5
84%
Average first response
Average time taken to resolve (closed within 1 workday)
Average time taken to resolve (closed within 1 work week)
Measure the CSAT for a specific case
on a 1-5 scale
<4 Hrs.
Target
70%
Target
90%
Target
4.9
Target
Combined SLA (Offshore+Onshore)
Offshore SLA
75%

## Slide 7: Accolades

## Slide 8: Accolades

## Slide 9: Thank you

## Slide 10: Cisco

## Slide 11: Completed Actions from Previous Meeting
Date | Problem Statement | Owner | Update | Status
10-06-2026 | Plan cross-skilling for LabAdmin team along with Offshore Team | Offshore Team | Offshore team connected with Lab Admin leads regarding training plan Offshore team prepared Lab Admin Guide which has been reviewed by Calvin Calvin recommended to add configuration for APC & Enlogic PDU model types The Lab Admin Guide has been reviewed by Onsite SysAdmin & Calvin Lab Admin Training Overview (Offshore SysAdmin) Hands-on session for Lab Admins – PDU configuration training for lab staff scheduled on 31st Aug Enlogic PDU hands on document shared with Lab Admins | Completed
17-09-2026 | Demo of MTTR calculation | Offshore Team | Calvin requested demo of MTTR calculation done by SysAdmin team MTTR calculation demonstrated in last week’s connect | Closed